MINI PROJECT REPORT

ON

STUDENT RECORD AND ACADEMIC MANAGEMENT SYSTEM

Agile Mini-Project

Submitted by

Name: Lute Ritesh Anil

PRN: 2125UDSM1050

Academic Year: 2026–2027

# 1. Introduction

The Student Record and Academic Management System is a web-based mini project designed to manage important academic information in one place. The system helps educational institutions manage student records, courses, attendance, marks, results, and notifications.

The project follows the Agile Scrum approach. The uploaded Unit-2 document describes Agile planning through product vision, Scrum roles, epics, user stories, acceptance criteria, product backlog, story points, sprint planning, Scrum board, Scrum ceremonies, and Agile framework comparison. This project applies that structure to the proposed student management system.

# 2. Problem Statement

In many educational environments, student information is maintained using registers, spreadsheets, separate files, or different applications. This can make searching, updating, tracking attendance, maintaining marks, and preparing reports difficult and time-consuming.

The proposed system provides a centralized platform where authorized users can manage student and academic information efficiently and generate useful reports.

# 3. Project Objectives

To create a centralized system for student academic records.

To provide secure login and role-based access.

To manage student registration and profiles.

To manage courses and student-course assignments.

To record and view attendance.

To enter marks and calculate grades.

To generate student, attendance, and performance reports.

To provide academic notifications.

To develop the system incrementally using Agile Scrum.

# 4. Product Vision

Develop a secure and user-friendly Student Record and Academic Management Platform that enables educational institutions to efficiently manage student records, attendance, academic performance, course registration, and reporting through a scalable web-based application.

# 5. Mission Statement

The mission of the project is to simplify academic record management by providing a single, easy-to-use platform for students, faculty, and administrators. The system aims to reduce manual work, improve data accuracy, and make academic information easier to access.

# 6. Stakeholders

| Stakeholder | Role / Interest |
| --- | --- |
| Students | View profile, courses, attendance, marks and results. |
| Faculty | Manage courses, attendance, marks and academic information. |
| Administrator | Manage users, students, courses and reports. |
| Institution Management | Use reports and academic information for monitoring. |
| Development Team | Design, develop, test and document the system. |

# 7. Functional Requirements

User registration and login.

Role-based access for students, faculty and administrators.

Add, search, update and delete student records.

Add and update course information.

Assign students to courses.

Record and view attendance.

Enter and update marks.

Calculate grades and generate results.

Generate academic reports.

Send or display attendance, examination and result notifications.

# 8. Non-Functional Requirements

Security: Only authorized users should access protected information.

Usability: The interface should be simple and easy to understand.

Performance: Common operations should respond quickly.

Reliability: Data should be stored accurately and consistently.

Scalability: The system should support additional students, courses and modules.

Maintainability: Code should be organized so that features can be updated easily.

# 9. User Personas

| Persona | Needs | Main Activities |
| --- | --- | --- |
| Student | Easy access to academic information | View profile, attendance, marks and results |
| Faculty | Efficient academic management | Manage attendance, marks and courses |
| Administrator | Centralized control | Manage users, students, courses and reports |

# 10. Minimum Viable Product (MVP)

The MVP contains the minimum features required to demonstrate the core value of the system.

Login and role-based access.

Student registration and profile management.

Course management.

Attendance recording and viewing.

Marks entry and grade calculation.

Basic academic reports.

# 11. Proposed Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | HTML, CSS, JavaScript / React |
| Backend | Python Django |
| Database | MySQL or SQLite |
| Version Control | Git and GitHub |
| Development Tool | Visual Studio Code |
| Methodology | Agile Scrum |

# 12. System Modules / Epics

## Epic 1 – Authentication and Security

User login

Logout

Password reset

Role-based access control

## Epic 2 – Student Management

Student registration

Student profile management

Student search

Student update

Student deletion

## Epic 3 – Course Management

Add course

Update course

Assign students

View course details

## Epic 4 – Attendance Management

Record attendance

View attendance

Attendance reports

## Epic 5 – Marks and Academic Performance

Enter marks

Update marks

Calculate grades

Generate result sheets

## Epic 6 – Notifications

Attendance alerts

Examination notifications

Result notifications

## Epic 7 – Reporting

Student reports

Attendance reports

Performance reports

Course reports

# 13. User Stories

| ID | Priority | User Story | Points |
| --- | --- | --- | --- |
| US01 | High | As a user, I want to log in so that I can securely access the system. | 3 |
| US02 | High | As an administrator, I want to add a student so that student records are maintained. | 3 |
| US03 | High | As an administrator, I want to search students so that I can quickly find a record. | 2 |
| US04 | High | As an administrator, I want to update student information so that records remain current. | 3 |
| US05 | Medium | As an administrator, I want to delete a student record so that incorrect records can be removed. | 3 |
| US06 | Medium | As an administrator, I want to add courses so that academic courses can be maintained. | 3 |
| US07 | Medium | As an administrator, I want to assign students to courses so that enrollment is recorded. | 5 |
| US08 | High | As faculty, I want to record attendance so that attendance remains accurate. | 5 |
| US09 | High | As a student, I want to view attendance so that I can monitor my attendance. | 3 |
| US10 | High | As faculty, I want to enter marks so that student performance is recorded. | 5 |
| US11 | High | As a student, I want to view my result so that I know my academic performance. | 3 |
| US12 | Medium | As the system, I want to calculate grades so that results can be generated consistently. | 5 |
| US13 | Medium | As faculty, I want attendance reports so that attendance can be reviewed. | 3 |
| US14 | Medium | As management, I want performance reports so that academic performance can be monitored. | 5 |
| US15 | Low | As a student, I want notifications so that I do not miss important academic updates. | 5 |

# 14. Acceptance Criteria

## Student Login

Login page loads successfully.

Registered users can log in.

Invalid credentials display an appropriate error message.

Successful login redirects to the dashboard.

Session management functions correctly.

## Record Attendance

Faculty can select a course.

Faculty can select a lecture date.

Faculty can mark attendance.

Attendance records are saved successfully.

Attendance reports can be generated.

## Add Student

Administrator can open the Add Student form.

Required student details are validated.

Valid student information is saved.

Duplicate student information is handled appropriately.

Saved student appears in the student list.

# 15. Product Backlog

| Priority | Epic | User Story | Points |
| --- | --- | --- | --- |
| High | Authentication | User Login | 3 |
| High | Student Management | Add Student | 3 |
| High | Student Management | Search Student | 2 |
| High | Attendance | Record Attendance | 5 |
| High | Marks | Enter Marks | 5 |
| High | Marks | View Result | 3 |
| Medium | Student Management | Update Student | 3 |
| Medium | Course Management | Add Course | 3 |
| Medium | Course Management | Assign Students | 5 |
| Medium | Attendance | Attendance Report | 3 |
| Medium | Marks | Calculate Grades | 5 |
| Medium | Reporting | Performance Report | 5 |
| Low | Student Management | Delete Student | 3 |
| Low | Notifications | Academic Notifications | 5 |

# 16. Story Point Estimation

| Story Points | Complexity |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |
| 8 | Very Difficult |
| 13 | Highly Complex |

Story points represent relative effort and complexity rather than exact hours. The team can estimate them collaboratively using Planning Poker.

# 17. Scrum Team Structure

| Role | Responsibilities |
| --- | --- |
| Product Owner | Defines requirements, prioritizes backlog, represents stakeholder interests and accepts completed work. |
| Scrum Master | Facilitates Scrum ceremonies, removes impediments and supports Agile practices. |
| Development Team | Designs, codes, tests, documents and demonstrates the application. |

# 18. Sprint Planning

## Sprint 1 – Authentication and Project Setup

Repository initialization

User registration

Login functionality

Basic user interface

Initial testing

## Sprint 2 – Student Management

Add student

Search student

Update student

Delete student

## Sprint 3 – Course and Attendance

Add course

Assign courses

Record attendance

Attendance reports

## Sprint 4 – Marks and Reporting

Enter marks

Calculate grades

Generate result

Performance reports

## Sprint 5 – Notifications and Final Testing

Notifications

Integration testing

Bug fixing

Final demonstration

Documentation

# 19. Sprint Backlog

| Sprint | Tasks | Expected Deliverable |
| --- | --- | --- |
| 1 | Setup, registration, login, basic UI | Working authentication module |
| 2 | Student CRUD and search | Working student management module |
| 3 | Course assignment and attendance | Working course and attendance module |
| 4 | Marks, grades and reports | Working academic performance module |
| 5 | Notifications, testing and fixes | Final integrated application |

# 20. Scrum Board

| Backlog | To Do | In Progress | Testing | Completed |
| --- | --- | --- | --- | --- |
| Notifications | Add Student | Search Student | Attendance Report | Project Setup |
| Performance Report | Add Course | Record Attendance | Marks Module | Login |
| Delete Student | Enter Marks | Generate Result | Course Module | Registration |

# 21. Scrum Ceremonies

## Sprint Planning

The team selects user stories from the prioritized backlog, estimates effort, defines the sprint goal and creates the sprint backlog.

## Daily Scrum

What did I complete yesterday?

What will I do today?

What challenges or blockers am I facing?

## Sprint Review

The team demonstrates completed features to stakeholders and collects feedback for future work.

## Sprint Retrospective

The team discusses what went well, what problems occurred and what improvements should be made in the next sprint.

# 22. Proposed System Workflow

User opens the application.

User logs in using valid credentials.

System identifies the user's role.

User is redirected to the appropriate dashboard.

Administrator manages student and course information.

Faculty records attendance and marks.

Students view attendance, marks and results.

System generates reports and notifications.

Users log out after completing their work.

# 23. Database Design – Main Entities

| Entity | Important Attributes |
| --- | --- |
| User | User ID, Name, Email, Password, Role |
| Student | Student ID, Name, DOB, Gender, Email, Phone, Department |
| Course | Course ID, Course Name, Credits, Faculty |
| Enrollment | Enrollment ID, Student ID, Course ID |
| Attendance | Attendance ID, Student ID, Course ID, Date, Status |
| Marks | Mark ID, Student ID, Course ID, Internal Marks, Exam Marks, Total, Grade |
| Notification | Notification ID, User ID, Title, Message, Date |

# 24. Testing Plan

| Test Case | Expected Result |
| --- | --- |
| Valid login | User reaches correct dashboard |
| Invalid login | Error message is displayed |
| Add valid student | Student record is saved |
| Search student | Matching student is displayed |
| Update student | Updated information is stored |
| Record attendance | Attendance is saved |
| Enter marks | Marks are stored correctly |
| Calculate grade | Correct grade is generated according to defined rules |
| Generate report | Requested report is displayed |
| Logout | User session is terminated |

# 25. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Incorrect data entry | Use validation and confirmation messages. |
| Unauthorized access | Use authentication and role-based permissions. |
| Database failure | Maintain backups and test database operations. |
| Schedule delay | Prioritize MVP features and monitor sprint progress. |
| Integration problems | Test modules continuously during development. |

# 26. Advantages

Centralized academic information.

Reduces manual paperwork.

Faster searching and updating of records.

Improves attendance and marks management.

Provides useful academic reports.

Supports role-based access.

Allows incremental development through Scrum.

# 27. Limitations

The initial version may provide only basic notification functionality.

The system depends on correct data entered by authorized users.

Advanced analytics may not be included in the MVP.

Deployment and large-scale performance may require additional testing.

# 28. Future Scope

Mobile application for students and faculty.

AI-based academic performance prediction.

Advanced dashboards and analytics.

Automatic parent notifications.

Integration with online examination systems.

Cloud deployment and automatic backups.

Biometric or QR-based attendance.

Integration with institutional ERP systems.

# 29. Agile Framework Comparison

| Framework | Main Idea | Suitability for This Project |
| --- | --- | --- |
| Scrum | Iterative development using sprints, roles and ceremonies | Highly suitable |
| Kanban | Continuous workflow using visual boards | Suitable for maintenance |
| XP | Strong focus on engineering practices and frequent releases | Useful for development quality |
| Lean | Reduce waste and maximize value | Useful as a supporting approach |
| LeSS | Scales Scrum to multiple teams | Not necessary for a small mini-project |
| SAFe | Large-scale Agile framework | Too complex for this project |
| Scrum@Scale | Scales Scrum across multiple teams | Not required for a small team |

For this mini-project, Scrum is recommended because the project is small, can be divided into clear sprints, and requires regular review and feedback.

# 30. Project Timeline

| Week | Activity |
| --- | --- |
| Week 1 | Problem study, product vision and requirements |
| Week 2 | Scrum roles, epics and user stories |
| Week 3 | Backlog prioritization and Sprint 1 |
| Week 4 | Sprint 2 – Student Management |
| Week 5 | Sprint 3 – Course and Attendance |
| Week 6 | Sprint 4 – Marks and Reports |
| Week 7 | Sprint 5 – Notifications and Testing |
| Week 8 | Final testing, documentation and presentation |

# 31. Expected Outcome

At the end of the project, the team is expected to have a working prototype that demonstrates secure access, student management, course management, attendance management, marks and result management, and basic reporting. The project also demonstrates practical use of Agile Scrum through backlog management, sprint planning, Scrum board tracking, reviews and retrospectives.

# 32. Conclusion

The Student Record and Academic Management System provides a practical solution for organizing academic information in a centralized platform. It reduces repetitive manual work and makes student, attendance, course and performance information easier to manage.

Using Agile Scrum allows the project to be developed step by step. Features are prioritized according to user importance and business value, developed in sprints, tested continuously and improved using stakeholder feedback. Therefore, the project is suitable as a mini-project for demonstrating both software development and Agile project management concepts.

# 33. References / Basis

Unit-2 Agile Mini-Project document provided for the project activity.

Course concepts related to Agile, Scrum, user stories, product backlog and sprint planning.